## Slide 1
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
AI coding assistant
One-quarter controlled pilot design for partner approval
The decision is whether the protocol can produce usable evidence — not whether to adopt, select a vendor or roll out.
Approval sought — 12 October 2026
Approve the controlled design, measurement rule, authority boundary and formula-based one-quarter budget.
No account, licence activation, onboarding or treatment access occurs before approval.
Scope
Eleven eligible delivery squads, including Marlowe Logistics work.
Six allocation clusters: three assigned treatment and three control; not all eleven squads receive treatment.

## Slide 2
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
02 The design separates assignment from ordinary variation
Concurrent comparison plus baseline adjustment; controlled access is the treatment.
Baseline reset
By 14 July: inventory and remove/disable ad hoc access; retain history log.
15 July–11 October: no governed assistant access in either condition; collect baseline.
Matched allocation
Freeze roster/repository map; build six connected work clusters covering all 11 squads.
Pair clusters on seniority mix, client setting/permission posture and codebase age. Randomize one per pair to treatment.
What is compared
Primary estimate: (treated pilot − treated baseline) − (control pilot − control baseline).
Balance helps but does not eliminate confounding; small cluster count limits precision.

## Slide 3
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
03 Calendar, access and population rules
Funded access is bounded to one defined quarter.
15 Jul–11 Oct
Pre-pilot comparison
No governed access
Freeze roster and repositories; map six clusters; pre-generate constrained randomization list.
12 October
Partners approve design
Approval precedes every treatment action.
13 Oct–9 Nov
Funded quarter begins
Fixed onboarding/ramp-up
Treatment accounts only after approval; controls have no account, plug-in, credential or copied output.
10 Nov–12 Jan
Steady-state primary window
13 Jan–11 Feb: final 30-day defect observation, lock/report/adjudicate.
Meaningful exposure = approved interaction on ≥2 distinct working days + approved repository-context event in a week. It is a secondary implementation measure; licence assignment does not prove use.

## Slide 4
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
04 Estimand and analysis are cluster-aware
The main result follows assignment, even when people do not use the assistant.
Exactly one primary outcome
Median work-item lead time (hours from first “In Progress” to first production deployment) for production-bound eligible items. Unit: allocation-cluster-week median. Lower is better.
Source: work-management + deployment systems; weekly extraction; Data Quality Lead.
Primary estimand
Intention-to-treat, baseline-adjusted difference-in-differences in cluster-week median lead time: (T pilot − T pre-pilot) − (C pilot − C pre-pilot), hours. Negative is faster.
Analysis plan
Aggregate to cluster-week; matched cluster-pair / weekly-block resampling produces effect size and two-sided 95% CI. Cluster-weeks are repeated measures, not independent trials. Randomization inference is sensitivity only.
Pre-activation precision gate
H = 1.96 × √(sT²/3 + sC²/3) hours from blinded baseline cluster-change variability. If H > 12.0 hours: do not activate as evaluable; revise or close. No promise of significance.

## Slide 5
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
05 Metric hierarchy prevents cherry-picking
Only the primary outcome can satisfy the benefit test.
Primary
Median work-item lead time
Benefit threshold: upper 95% CI for the primary effect ≤ −8.0 hours.
Flow is secondary context, not customer value or individual productivity.
Guardrails
Quality: confirmed P1/P2 defects within 30 days ÷ deployments ×100; breach if adjusted T−C >2.0 defects/100 deployments.
Client: service-breach days ÷ scheduled service days ×100; breach if adjusted T−C >1.0 percentage point.
Secondary / diagnostic
Workforce: five-item pulse at baseline, week 4, quarter-end.
Diagnostics: meaningful exposure, training, support and contamination.
Lines of code, suggestion counts and acceptance rate are not productivity evidence.

## Slide 6
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
06 Fixed decision rule — ordered and non-overlapping
Applied unchanged at quarter-end; a noisy favourable point estimate is not enough.
0 Severe override
Threshold: 1 credible indication that client source code or confidential information left / became available outside approved boundaries.
Immediate pause. No continuation unless Partners authorize restart after Security closure. Delivery cannot offset it.
1 Non-evaluable
No severe event, but any of: <2 clusters per arm with ≥80% scheduled primary coverage; required roster/repo, work/deployment or client-service data unavailable; H >12.0h; untraceable allocation.
No expansion: close or seek redesigned evaluation.
2 / 3 Evidence outcome
Evaluable + no quality/client breach + upper 95% CI ≤ −8.0h → evidence supports controlled continuation.
Otherwise, evaluable → evidence supports no continuation.
The ordered categories cannot overlap.

## Slide 7
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
07 Different failures receive different responses
Missing evidence is not a routine performance signal, and it is not a security breach.
Permission withdrawal / feed loss
Client Coordination stops collection and records scope/date/reason. Data Quality logs the feed incident, preserves missingness codes and tests the 80% coverage rule.
Can lead to non-evaluable; never substitute zero or infer benefit.
Staffing, repository & work-mix change
Frozen baseline assignment remains traceable. Log joiners/leavers/transfers, seniority mix, repo creation/retirement/transfer, client/project/phase and all calendar shocks.
New repos excluded; transferred repos retain baseline attribution.
Credible boundary event
Security Lead / Incident Commander may pause access. Preserve logs/configuration; notify Legal/Privacy, Sponsor, Client Coordination and affected client as required; investigate.
Restart: Security closure + Legal/Privacy concurrence + corrected controls + explicit Partner authorization.

## Slide 8
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
08 Operating ownership and data controls
Protocol approval, administration, independent analysis, safety authority and adjudication are distinct.
Accountability
Partners: approve / adjudicate / restart authorization
Maude Waddington: one-quarter funding
Aleksy Yablonski: protocol & amendments
Yusuf Bergqvist: reset, access, onboarding
Theo Navarro: permissions, client service / coordination
Independent functions
Data Quality Lead: sources, coverage, change log
Independent Analysis Lead: random draw, locked analysis, classification
Security Lead: continuous monitoring, pause, incident closure
Any amendment is versioned, justified, approved and cannot replace the original result.
Minimum data controls
Purpose-limited fields; role-based access; pseudonymous analytic extracts; cluster aggregate to Partners.
Linked operational data remains re-identifiable — not “anonymous.”
Raw linked data: delete 90 days after adjudication; aggregated record/amendments: 12 months.

## Slide 9
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
09 Budget is a reproducible planning model
Inputs are decision variables, not vendor quotations or promised client savings.
One-quarter pilot cost
N × L × 3
+ Henable × Renable
+ Hmeasure × Rmeasure
+ Hsupport × Rsupport
N = activated named-user licences; L = unknown monthly licence rate; 3 = months in funded one-quarter window. All hours and loaded rates remain approved planning inputs.
What this does / does not say
Separates licence, enablement, measurement and support/security effort.
Delivery-cost effect is reported only if measured. Do not monetize client value, satisfaction or savings from internal telemetry.
Funding one quarter does not commit Dalefield to a later purchase.
Limits to carry into discussion: six clusters constrain precision; balance cannot eliminate confounding; adherence and cross-work contamination complicate interpretation; no historical performance or pricing is supplied.

## Slide 10
DALEFIELD ALLIANCE | CONTROLLED PILOT DESIGN | 12 OCTOBER 2026
10 Specific approval sought on 12 October
Approve a design that can generate an actable evidence record — not a rollout decision.
Partners are asked to approve
1. Scope of eleven squads; 15 July–11 October baseline; 13 October–12 January funded quarter; six matched allocation clusters and post-approval-only access.
2. The fixed primary outcome, analysis and threshold: cluster-week median work-item lead time; baseline-adjusted difference-in-differences; upper 95% CI ≤ −8.0 hours, subject to guardrails.
3. The ordered non-evaluable / continuation / no-continuation rule; severe security pause authority; data controls, amendment trail and formula-based budget.
This approval does not select a commercial vendor, authorize enterprise adoption, or recommend rollout.
If approved, access may begin only after this meeting and only within the defined one-quarter pilot. The end-of-quarter disposition remains governed by the same fixed rule.