# SUPPLIER CORRECTIVE ACTION REQUEST

MC-SCAR-26-041  |  Status: Prepared for release  |  Issue date: 16-Mar-2026

| Field | Controlled value |
| --- | --- |
| Supplier / response role | Yewbank Instruments ¦ Quality Manager (acknowledgement requested; not yet received) |
| Product / requirement | 74-1182 Mounting Collar / Rev D ¦ DWG 74-1182 Rev D, Note 6: Remove all weld spatter from the mounting interface face and locating bore. No raised residue is permitted on either interface feature. |
| Recipient / issuing authority | quality@yewbank-instruments.example ¦ Ilse Fitzgerald, Senior Buyer; technical content review: Kamil Ekstrom, Supplier Quality Lead; reviewed 13-Mar-2026 |
| Known scope | Receipts R-88192, R-88317; YW-2601-04, YW-2601-11, YW-2602-03, YW-2602-07, YW-2602-12. Known findings are not the full suspect population; supplier confirmation required. |
| Response route through 30-Apr-2026 | Reply by email to the issuing route and identify MC-SCAR-26-041; Marchbank records milestones in CMQ-Log. |

## 1. Objective nonconformance and recurrence

Observed condition: weld spatter / raised residue was observed on the mounting interface face adjacent to the locating bore. It does not meet the stated drawing note. Evidence: IR-25-188, IR-26-031, IR-26-047 and photo set IR-26-047-A through -D. This SCAR does not assign a cause or blame.

| Comparable period | Received / inspected | Nonconforming | Rate | Affected lots |
| --- | --- | --- | --- | --- |
| 01-Oct-2025 to 31-Dec-2025 | 1240 | 11 | 0.9% | 2 of 18: YW-2510-08, YW-2511-02 |
| 01-Jan-2026 to 29-Feb-2026 | 1060 | 47 | 4.4% | 5 of 14: YW-2601-04, YW-2601-11, YW-2602-03, YW-2602-07, YW-2602-12 |

The later period has 36 more nonconforming pieces despite -180 fewer received/inspected pieces, and the rate increased from 0.9% to 4.4% (5.0x). Lot incidence rose from 2 of 18 to 5 of 14. This makes recurrence material; the records do not establish why it changed.

## 2. Immediate containment and suspect material

By 17-Mar-2026 (1 business day after issue), acknowledge this SCAR and provide a containment plan and completion confirmation. Identify, segregate and controlled-inspect known and potentially suspect material at Yewbank, Marchbank receiving, and Marchbank line-side WIP. Reconcile all suspect lots/shipments, quantities and locations; give each known or newly identified suspect population a documented status and controlled disposition (quarantine, rework, return, scrap, or approved concession review). Detection alone is not disposition.

Apply 100% inspection to the suspect population and all future shipments until Marchbank accepts corrective action or effectiveness is demonstrated. Each shipment must be controlled-identified and accompanied by lot-specific inspection evidence and a shipment certification confirming compliance with Drawing Note 6. This containment request does not authorize a supplier charge, chargeback, or cost allocation. Allocation of sorting or related cost is expressly reserved for separate authorized commercial review under Purchasing Terms §12.4.

## 3. Supplier response and evidence

Acknowledge receipt by 18-Mar-2026 (2 business days). Submit a complete 8D response by 30-Mar-2026 (10 business days): (a) occurrence cause, (b) escape/detection cause, (c) analysis method and supporting records, (d) cause-linked corrective actions with action owner, due date, status and actual completion date, and (e) implementation evidence identifiers (for example revised work instruction, training record, inspection record, process/change record or photographs). Any extension must be documented, approved by the SCAR Administrator, and recorded in CMQ-Log before the applicable due date.

## 4. Effectiveness, rights, and closure

For each action, propose an effectiveness measure with baseline/comparison, acceptance criterion, monitored lots or observation window, result, and supplier reviewer/date. Marchbank will designate the technical reviewer and review timing after implementation evidence is received. Supplier submission or a completed action does not close this SCAR. Closure is reserved to authorized Marchbank review after containment, supported cause analysis, implementation evidence, and effectiveness evidence are available.

No prior detection history constitutes acceptance, waiver, permanent deviation, or a change to the drawing. Marchbank reserves all rights and requires the drawing requirement to be maintained. If this SCAR remains open at 01-May-2026, Marchbank will preserve CMQ-Log references and migrate/reconcile the case to SAPortal, the system of record. If portal access is unavailable, supplier shall use the email route; Marchbank will use QF-17 and maintain Open - Blocked with an escalation owner until reconciliation within 2 business days after access restoration.

| Supplier acknowledgement (requested) | Marchbank closure control |
| --- | --- |
| Name / role: ____________________ Date: __________ Response reference: ____________________ | Status: Prepared for release / Open / Open - Blocked / Supplier submitted / Technical acceptance / Commercial review (if applicable) / Effectiveness approved / Closed by Marchbank Authorized Marchbank reviewer: ____________________ Review date: __________ |